Test Plan - Online Course Enrollment System (OCES)

Phillip Achemire

University of Arizona Global Campus

Capstone for Computer Software Technology (CST499)

Charmelia Butler

12/4/2025

ChangeLog

| Version | Change Date | By | Description |
| --- | --- | --- | --- |
| 1.0 | 12/04/2025 | Phillip Achemire | Initial test plan based on Guru99 template |

Table of Contents

Introduction	4

Scope	4

In Scope	4

Out of Scope	5

Quality Objective	5

Roles and Responsibilities	6

Test Methodology	6

Overview	6

Typical test run commands (PowerShell examples):	7

Unit test file:	7

Integration suite (ensure base URL set first):	7

Pass/fail criteria	7

Test Levels	8

Bug Triage	8

Incident Reporting Strategy	9

Suspension Criteria and Resumption Requirements	10

Test Completeness	11

Test Deliverables	11

Resource & Environment Needs	12

Testing Tools	12

Test Environment	12

Exit Critia	13

Test Estimated Effort	14

Terms/Acronyms	15

References	16

# Introduction

This test plan describes the testing strategy, scope, team responsibilities, and the test artifacts for the OCES (Online Course Enrollment System) web application.  The system is a PHP/MySQL backend with a Bootstrap/HTML/JS frontend and REST-style JSON endpoints that manage registration, authentication, profile, courses, enrollments, waitlists, and admin course management.

# Scope

    - In Scope

- Functional testing of: registration, login/logout, CSRF/token handling, profile view/update, course catalog read, course creation (admin), enroll/cancel / waitlist flows, enrollments listing, and basic admin flows.

- API integration testing for all backend endpoints (/backend/api/*.php): registration, login_form/login, logout, csrf, profile_get/profile_update, courses, course_add, enroll, enrollments, whoami.

- Unit tests for server-side helpers and key handlers (PHP classes like LoginHandler, RegistrationHandler, ProfileAPI).

- Basic UI rendering tests for frontend/site/* pages (profile, login, registration, course catalog).

- Security checks: CSRF protection, session cookie settings, auth gating (endpoints requiring login), input validation on course creation and profile update.

- Database-level checks: schema correctness, FK constraints, enroll/waitlist atomicity.

    - Out of Scope

- External email delivery integration (notifications/promotions) is not implemented in the current iteration.

- Full load/stress testing for high concurrency beyond smoke/resilience checks.

- Mobile native clients (only responsive web UI).

# Quality Objective

- Ensure that OCES meets the functional requirements outlined in the SRS.

- No critical defects open at release.

- Core user flows (register → login → view profile → enroll) must succeed in integration tests.

- CSRF/session handling must pass security checks.

# Roles and Responsibilities

- QA Lead: Test plan ownership, test suites orchestration, reporting.

- QA Engineers: Write and execute test cases (unit, integration, E2E), file detailed defects.

- Developers: Fix defects, provide unit-test hooks, and merge fixes.

- Configuration Manager / DevOps: Maintain test/dev environments, database snapshots, and migrations.

- Product Owner: Confirm acceptance/exit criteria.

*All roles are filled by the same individual due to staffing shortages.

# Test Methodology

## Overview

Testing will be performed at three levels:

- Unit tests

  - PHPUnit tests for functions and classes under backend/lib/ and handler classes.

  - Local, fast, runs on every developer commit.

- Integration tests

  - PHPUnit tests that issue HTTP requests against a running local server.

  - Use tests/bootstrap_integration.php and a deterministic test DB.

  - Verify session/CSRF behavior and DB side effects.

- Manual UI checks

  - Manual verification of profile page rendering, enroll/cancel UI, and nav-show/hide behavior.

  - Light scripted checks using Invoke-WebRequest or curl to confirm endpoints return expected statuses.

# Typical test run commands (PowerShell examples):

### Unit test file:

php .\phpunit.phar --bootstrap tests\bootstrap.php tests/ProfileFlowTest.php

### Integration suite (ensure base URL set first):

$env:OCES_BASE_URL = 'http://localhost/OCES'

php .\phpunit.phar --bootstrap tests\bootstrap_integration.php --testsuite integration

### Pass/fail criteria

A test case passes when actual results match expected results exactly, including HTTP status, JSON schema, or DB state change when applicable.

Exit criteria for the testing cycle:

- All unit tests pass.

- All integration tests pass.

- No Critical defects open.

- All Major defects fixed and verified, or a documented mitigation approved by the product owner.

- Manual smoke flows are verified: register → login → profile_get → enroll → cancel.

## Test Levels

- Unit tests: PHPUnit for PHP classes (api handlers, helpers, crypto/decrypt logic). Fast, run on each commit.

- Integration tests: PHPUnit tests that exercise HTTP endpoints against a running local server using a deterministic test DB (bootstrap_integration.php).  These verify full end-to-end server-side behavior (sessions, CSRF token flows, DB interactions).

- End-to-end / UI tests: Lightweight scripted checks using a headless browser and manual verification for the profile page, enroll flow, and nav-auth visibility.

- Security tests: CSRF token validation checks, session cookie properties, and input validation scanning.

- Smoke tests: Quick sanity tests (login with a seeded user, view profile, load catalog).

- Regression tests: Run integration + unit suites before release.

# Bug Triage

- Bugs prioritized as: Critical (blocker), Major (feature broken), Minor (non-blocking functional), Trivial (UI/text).

- P0 (Critical): System core functionality unusable (login broken for all).

- P1 (High): Major feature broken or data inconsistency (enrollment ignoring capacity).

- P2 (Medium): Useful feature impaired with workaround (profile update partially failing).

- P3 (Low): Cosmetic or minor mislabeling.

Recent examples:

- CSRF token missing for all POSTs → P1.

- Unknown DB column errors in profile_get.php → P0 (because it prevented the profile from displaying for logged-in users).

- Nav not updating to show/hide Profile/Logout on login/logout due to missing JS hook (at least I am pretty sure that is the problem) → P2.

# Incident Reporting Strategy

When an incident (test failure or production-like error) is discovered:

- Log the incident

  - Create an issue in the project tracker with: title, steps to reproduce, environment, test run output (PHPUnit snippet), relevant app log excerpts, expected vs actual behavior, screenshots.

- Triage

  - QA Lead assigns severity and owner (dev) within one business day.

  - If a security or data-loss incident is suspected, escalate immediately to the Development Lead and Product Owner via direct message/email.

- Immediate actions

  - If incident blocks testing (DB down, schema mismatch), stop affected tests and notify DevOps to restore the environment.

  - If the incident is a defect in code, the developer picks up and creates a PR with a fix.  QA will re-run unit and integration tests against the fix.

- Verification

  - QA verifies the fix via the same test(s) that failed and marks the issue resolved if passing.

- Post-incident

  - For critical incidents, write a short root-cause summary in the ticket and update test cases to prevent regressions.

Channels

- Primary: Issue tracker (tickets + attachments)

- Urgent escalation: Slack/Teams or direct phone/email to Development Lead

# Suspension Criteria and Resumption Requirements

Suspend testing if:

- Test environment or DB is down/unavailable (DB connection refused).

- Critical security vulnerability discovered in the feature under test.

Resume when:

- Environment is restored, and smoke tests pass (login + profile + course list).

- For defects: when a fix is merged and passes regression unit tests + integration tests.

# Test Completeness

Testing is complete when:

- All planned test cases executed (unit + integration + E2E smoke).

- No Critical defects open (all Criticals fixed & verified).

# Test Deliverables

- Test Plan.

- Test cases and scripts (unit tests in tests/, integration test scripts tests/integration/).

- Test environment configs and bootstrap files (tests/bootstrap.php, tests/bootstrap_integration.php).

- Defect reports / issue-tracker entries.

- Test execution reports (PHPUnit output, logs).

- Database snapshots (before/after key operations) plus SQL used (backend/sql/schema.sql, backend/sql/course_inserts.sql).

- Tools/scripts for seeding (tools/create_default_students.php, tools/fill_courses.php), for testing only.

# Resource & Environment Needs

## Testing Tools

Test frameworks & runtime

- PHPUnit (tested with phpunit.phar; project uses PHPUnit 10.x)

- PHP CLI (PHP 8.2.x)

- MySQL (8.x) for schema and test DB

- XAMPP / Apache (local web server for integration tests)

Scripts and helpers

- tests/bootstrap.php — unit bootstrap loading backend/lib helper code

- tests/bootstrap_integration.php — integration bootstrap; creates tmp dirs and expects OCES_BASE_URL environment variable

- tools/create_default_students.php — seed test student accounts

- tools/fill_courses.php — fill course capacity and create waitlist scenarios

For manual HTTP checks

- PowerShell Invoke-WebRequest (examples supplied in plan) or curl for quick API verification

Logging & error handling

- backend/logs/app.log with JSON-formatted entries (set OCES_LOG_DIR during test runs to tests/tmp_logs)

## Test Environment

The following software is required in addition to client-specific software.

- Windows dev box / XAMPP (Apache + PHP 8.2.x), MySQL 8.x.

- Project root served at http://localhost/OCES.

- Deterministic test DB instance (separate schema or database for integration tests).

- OCES_LOG_DIR environment var set to tests/tmp_logs for tests to write logs without touching dev logs.

- Tests bootstrap files:

  - tests/bootstrap.php: unit bootstrap.

  - tests/bootstrap_integration.php: integration bootstrap that expects $env:OCES_BASE_URL set to http://localhost/OCES.

Configuration management:

- Migration SQL kept in backend/sql/.

- Test DB seed scripts available in tools/.

# Exit Critia

Testing cycle may be considered complete and ready for acceptance when all of the following are true:

- Unit tests: All unit tests pass with no failures.

- Integration tests: All integration tests for auth, profile retrieval, course catalog, enroll/cancel, and waitlist pass.

- Critical defects: No open defects classified as Critical (blocker/security/data loss).

- Major defects: No more than one open Major defect (must have approved mitigation and timeline).

- Manual smoke tests: Manual verification of these flows succeeds:

  - Register → Login → Fetch profile via profile_get.php.

  - Fetch courses via courses.php.

  - Enroll in a course with seats available and cancel enrollment.

  - Enrollment when the course is full puts the student on the waitlist; cancellation promotes the next waitlisted student.

- Logging & Error Handling: Centralized error_handler.php must log server-side errors; spot-check app log shows no repeated unhandled exceptions for core flows.

- Documentation: Test run summary and defect log uploaded to project (tests/tmp_logs and issue tracker).

If any of the above fail, the release is blocked until the problem is fixed or an explicit acceptance waiver is provided by the Product Owner.

# Test Estimated Effort

Effort estimates assume a single developer/tester working on a local environment. Estimates are approximate; adjust to your sprint cadence.

- Environment setup & DB scripting: 2-4 hours
(apply schema.sql, create test DB snapshot, seed courses/users via tools scripts)

- Unit tests (handlers/helpers): 6-10 hours
(write/adjust PHPUnit tests for LoginHandler, RegistrationHandler, ProfileAPI, and api_helpers)

- Integration tests (HTTP flows): 8-12 hours
(write tests that use bootstrap_integration.php to exercise login.php, csrf.php, profile_get.php, courses.php, enroll.php)

- Manual UI verification & regression: 3-5 hours
(profile page, nav auth show/hide, enroll/cancel workflows)

- Defect triage & fix verification: variable (estimate 4-12 hours depending on issues found)

- Test documentation & reports: 1-2 hours

Total (typical initial pass): ~24-45 hours

Notes:

- If schema mismatches or environment issues are found (as previously observed), add a 4-8-hour contingency for DB/schema fixes and re-seeding.

- Parallelize unit and integration work where possible to reduce calendar time.

# Terms/Acronyms

| TERM/ACRONYM | DEFINITION |
| --- | --- |
| API | Application Program Interface |
| AUT | Application Under Test |
| CSRF | Cross-Site Request Forgery |
| DB | Database (MySQL) |
| E2E | End-to-End |
| PHP | Hypertext Preprocessor |

# References

Achemire, P. (2025, November 24). Online-Course-Enrollment-System. https://github.com/HatchetMaster/Online-Course-Enrollment-System

Hamilton, T. (2025, November 18). TEST PLAN in Software Testing (Example). Guru99. https://www.guru99.com/test-planning.html

Hamilton, T. (2025, August 13). Test Plan Template (Sample Document Example). Guru99. https://www.guru99.com/test-plan-for-project.html

Vijay. (2022, May 10). Test Plan Template with Format and Contents. Software Testing Help - FREE IT Courses and Business Software/Service Reviews. https://www.softwaretestinghelp.com/test-plan-template/